**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 15 March 2024 |
| Team ID | SWTID1720075414 |
| Project Name | Panic Disorder Detection |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create a product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection and Preparation | USN-1 | Importing the libraries | 2 | High | Shakthi | 01/07/2024 | 02/07/2024 |
| Sprint-1 | Data Collection and Preparation | USN-2 | Feature Selection | 1 | High | Shakthi | 01/07/2024 | 02/07/2024 |
| Sprint-2 | Model Building | USN-6 | Writing Function to Train the Models | 2 | Medium | Adithya | 05/07/2024 | 06/07/2024 |
| Sprint-1 | Data Collection and Preparation | USN-3 | Collecting the Dataset | 2 | Medium | Yagavi | 01/07/2024 | 02/07/2024 |
| Sprint-3 | Model Deployment | USN-8 | Build HTML Pages | 2 | High | Yagavi | 07/07/2024 | 09/07/2024 |
| Sprint-1 | Exploratory Data Analysis | USN 4 | Visual Analysis | 2 | Low | Abhijit | 03/07/2024 | 04/07/2024 |
| Sprint-1 | Exploratory Data Analysis | USN-5 | Bivariate Analysis | 1 | Medium | Shakthi | 03/07/2024 | 04/07/2024 |
| Sprint-2 | Model Building | USN-7 | Testing the Model | 1 | Medium | Abhijit | 05/07/2024 | 06/07/2024 |
| Sprint-3 | Project Report | USN 10 | Write the Final Project Report | 2 | High | Adithya | 10/07/2024 | 10/07/2024 |
| Sprint-3 | Model Deployment | USN-9 | Run the Web Application | 2 | High | Abhijit | 07/07/2024 | 09/07/2024 |

**Screenshots:**





